W240 Team 7 Project Schedule

Application Name: EdBud

|  |  |
| --- | --- |
| **Week 4**  Jan.27 | 1. login page    1. create account    2. data base? 2. course page    1. add course 3. 4-year-plan    1. add previous courses |
| **Week 5**  Feb.3 | 1. course page    1. add course detail       1. grading policy       2. assignments+quiz+exam          1. due date          2. grade 2. home page    1. start working on GPA bar (overall)    2. showing course detail       1. grade       2. due date 3. Login page    1. UI 4. 4-year-plan    1. UI    2. calculate overall past GPA |
| **Week 6**  Feb.10 | 1. home page    1. fix/finish GPA bar       1. gpa calculation algorithms 2. course page    1. UI |
| **Week 7**  Feb.17 | 1. home page    1. improve GPA bar       1. button to switch between term or overall 2. login page    1. connection to facebook and google+ |
| **Week 8**  Feb.24 | 1. home page    1. due date notification    2. input grades notification 2. GPA calculator |
| **Week 9**  March.2 | 1. Test & Improvement    1. fixing bugs    2. UI improvement |
| **Week 10**  March.9 | 1. Test & Improvement    1. fixing bugs    2. UI improvement |